MyNextory CoachAI

Intelligent Coaching & Personalized Learning Platform

__________________________________________________

Scope & Capability Document

Prepared by: ThoughtWire

Prepared for: MyNextory Leadership

Date: March 2026

Version: 1.0

Classification: Confidential

# Table of Contents

1. Executive Summary

2. Current State Assessment

What MyNextory Has Today

Where the Gaps Are

3. Proposed Solution: CoachAI

Vision

How It Works

Key Design Principles

4. Full Capability Map

4.1  Learner Intelligence

4.2  Content Intelligence

4.3  Personalized Path Engine

4.4  Coach Empowerment

4.5  Continuous Adaptation

4.6  HR & Leadership Analytics

4.7  Learner Experience (Future Enhancement)

4.8  Platform Intelligence

5. Phase Breakdown

5.1  Phase 1: Foundation & Data Intelligence

5.2  Phase 2: Learner Intelligence Engine

5.3  Phase 3: Content Intelligence Pipeline

5.4  Phase 4: Personalized Path Engine & Coach Tools

5.5  Phase 5: Analytics, Adaptation & Learner Experience

6. Consolidated Effort Summary

7. Technology Approach

Technical Appendix

8. Success Metrics

For Learners

For Coaches

For HR / Leadership

9. What Makes This Different

10. Risks & Mitigations

11. Next Steps

# 1. Executive Summary

MyNextory has built a strong foundation - a content-rich learning platform with journeys, lessons, and a dedicated coaching network serving corporate learners. The opportunity now is to transform this into an AI-powered personalized coaching engine that matches the right content to the right learner at the right time.

CoachAI is ThoughtWire's proposed intelligence layer that sits on top of MyNextory's existing platform. It uses personality assessment data (EPP), learner behavior signals, and AI-driven content analysis to create individualized learning paths - dramatically reducing the manual effort coaches spend on path planning while improving learner outcomes.

The Core Promise

Every learner gets a path as thoughtful as if a master coach spent hours studying their personality, strengths, and gaps - delivered automatically, refined continuously, and always explainable to both the learner and their coach.

# 2. Current State Assessment

## What MyNextory Has Today

| Asset | Details |
| --- | --- |
| Content Library | 16 journeys, 46 chapters, 90 lessons, 600+ interactive slides (video, quizzes, reflections, scenarios) |
| Learner Base | 1,500+ registered users across 37 corporate clients |
| Coaching Network | 5 active coaches managing learner relationships |
| EPP Assessments | 400+ learners completed the Criteria Corp Employee Personality Profile (25 dimensions) |
| Engagement Data | 8,000+ backpack saves, 3,300+ ratings, 2,800+ tasks, 67,000+ activity log entries |
| Onboarding Q&A | Rich qualitative data - learners share motivations, goals, and self-assessments during onboarding |

## Where the Gaps Are

1. No personalization - All learners see the same content in the same order, regardless of their personality, strengths, or goals

2. EPP data is underutilized - Assessments are collected but not systematically connected to content recommendations

3. Coach bottleneck - Coaches manually decide which lessons to assign, creating inconsistency and limiting scale

4. No adaptive learning - The system doesn't respond to learner progress, engagement patterns, or changing needs

5. Limited analytics - HR leaders lack visibility into cohort progress, content effectiveness, and coaching ROI

6. Content is untagged - Lessons aren't mapped to competencies, difficulty levels, or learning styles

The Untapped Goldmine: MyNextory is sitting on exceptionally rich data - personality profiles, behavioral signals, coach observations, and qualitative self-reflections. This data, when properly analyzed and connected, can power a level of personalization that very few learning platforms achieve.

# 3. Proposed Solution: CoachAI

## Vision

CoachAI transforms MyNextory from a content delivery platform into an intelligent coaching partner that understands each learner as an individual.

## How It Works

| 1 | Learner Assessment Learner takes EPP Assessment + answers onboarding questions |
| --- | --- |

↓

| 2 | Profile Intelligence AI analyzes personality across 25 dimensions. Identifies strengths, gaps, learning style. Generates narrative. |
| --- | --- |

↓

| 3 | Content Intelligence AI analyzes every lesson - tags traits, difficulty, style, emotional tone, coaching prompts, prerequisites. |
| --- | --- |

↓

| 4 | Matching Engine Scores every lesson against learner profile. Factors in gap-filling, strength-building, pedagogy mode. |
| --- | --- |

↓

| 5 | Personalized Roadmap 20-lesson path generated. First 3-5 = discovery phase. Coach reviews, adjusts, locks items. |
| --- | --- |

↓

| 6 | Continuous Adaptation Monitors engagement signals. Triggers reassessment on drift. Path re-ranks automatically. |
| --- | --- |

## Key Design Principles

✓  Coach-augmented, not coach-replaced - AI handles analysis and sequencing; coaches bring human judgment, relationship, and override authority

✓  Explainable recommendations - Every lesson comes with a rationale: why this lesson for this learner

✓  Configurable pedagogy - Organizations choose gap-filling, strength-leading, or balanced approaches

✓  Continuous adaptation - System learns from engagement signals, coach overrides, and periodic reassessments

✓  Human review gates - AI-generated content tags go through confidence-gated review before influencing recommendations

# 4. Full Capability Map

## 4.1  Learner Intelligence

| Capability | Description |
| --- | --- |
| EPP Profile Interpretation | Parse 25-dimension personality assessment into structured profiles with strengths, gaps, and narrative summaries |
| Motivation Cluster Analysis | Extract motivation drivers from onboarding Q&A (intrinsic vs. extrinsic, career growth vs. personal development) |
| Learning Style Inference | Determine preferred learning modality (visual, reflective, active, theoretical) from personality traits and behavior |
| Tension Pair Detection | Identify psychologically significant trait combinations (e.g., high Achievement + low SelfConfidence = imposter syndrome risk) |
| Strength & Gap Mapping | Quantified identification of top strengths (>70th percentile) and developmental areas (<30th percentile) |
| Profile Versioning | Track how a learner's profile evolves over time through reassessments |

## 4.2  Content Intelligence

| Capability | Description |
| --- | --- |
| AI Content Tagging | Analyze every lesson's slide content to extract trait associations, difficulty, learning style, prerequisites, and emotional tone |
| Multi-Pass Confidence Scoring | Two independent AI analyses per lesson, with agreement scoring to ensure tag quality |
| Confidence-Gated Review | Auto-approve high-confidence tags (>75%), flag low-confidence (<50%) for human review, queue moderate ones |
| Content-Trait Mapping | Map each lesson to EPP dimensions with directional tags: builds, leverages, or challenges the trait |
| Semantic Content Search | AI-powered search across all lesson content - find lessons by meaning, not just keywords |
| Slide-Level Analysis | Per-slide breakdown of content type, engagement potential, and instructional approach |
| Coaching Prompt Generation | AI-generated discussion starters for coaches to use with each lesson |
| Content Quality Scoring | Automated assessment of lesson relevance, depth, and instructional design quality |
| Pair Recommendations | Identify which lessons work well together (complementary topics, progressive difficulty) |

## 4.3  Personalized Path Engine

| Capability | Description |
| --- | --- |
| Content-Learner Matching | Score every lesson against each learner's profile using trait-based similarity matching |
| Configurable Pedagogy Modes | Three modes: Gap-Fill (70% remedial / 30% strength), Strength-Lead (30% / 70%), Balanced (custom ratio) - configurable per organization |
| Intelligent Sequencing | Diversity rules: max 3 consecutive same-journey lessons, diminishing returns on repeated traits, interleaved gap/strength content |
| Discovery Phase | First 3-5 lessons use softer, exploratory framing - lets learners ease in before deeper commitment |
| 20-Lesson Roadmap Generation | Curated sequence with match scores, rationale, and trait coverage for each item |
| Match Rationale | Human-readable explanation for every recommendation (why this lesson for this learner) |

## 4.4  Coach Empowerment

| Capability | Description |
| --- | --- |
| Coach Compatibility Signals | Traffic-light assessment (Green / Yellow / Red) of coach-learner fit based on personality alignment |
| Path Curation Tools | Coaches can reorder, swap, and lock lessons - overrides persist through AI re-rankings |
| Divergence Detection | When >30% of a path is coach-modified, system flags it as "coach insight" for review |
| Override Audit Trail | Every coach decision (swap, lock, reorder) is logged with rationale and timestamp |
| Coach Workspace | Dedicated interface: search learners, view profiles, edit paths, track sessions |
| Curator AI Copilot | AI assistant that coaches can converse with to understand a learner's profile and get suggestions |

## 4.5  Continuous Adaptation

| Capability | Description |
| --- | --- |
| Quarterly EPP Reassessment | Scheduled full personality re-evaluation - detects drift and triggers path re-ranking if >15% change |
| Mini-Assessments | Quick 3-5 question check-ins during the learning journey to capture real-time trait signals |
| Passive Signal Monitoring | Track backpack saves, ratings, task completions - aggregate patterns trigger automatic reassessment |
| Profile Drift Detection | Compare current vs. original assessment - quantify how much a learner has changed |
| Automatic Path Re-Ranking | When significant drift is detected, regenerate recommendations with updated profile - coach notified |
| Learner Feedback Loop | "This doesn't sound like me" buttons on profiles - direct signal for profile correction |

## 4.6  HR & Leadership Analytics

| Capability | Description |
| --- | --- |
| Cohort Dashboard | Organization-wide view: all learners, their phases, progress metrics |
| EPP Heatmaps | Visual trait distribution across the organization - identify company-wide strengths and gaps |
| Engagement Funnels | Track learner progression through platform stages with drop-off analysis |
| Content Effectiveness | Which lessons drive the most engagement, ratings, and backpack saves |
| Coach Performance | Learner progress under each coach, override frequency, path divergence rates |
| Score Distribution | How well the AI's recommendations match learner profiles across the cohort |
| Export & Reporting | CSV/PDF export of learner progress, cohort metrics, and coaching activity |
| Department Filtering | Slice all analytics by company, department, coach, or learner phase |

## 4.7  Learner Experience (Future Enhancement)

| Capability | Description |
| --- | --- |
| AI Companion Chat | Conversational AI that helps learners reflect, quiz themselves, prepare for coaching sessions, and celebrate milestones |
| Companion Modes | Context-aware conversation: teach, quiz, reflect, prepare, celebrate |
| Personalized Greeting | Companion opens with context-aware greetings based on learner's current path position |
| Interactive Content Viewer | Rich slide viewer with video playback, interactive quizzes, and reflection prompts |
| Mobile-Responsive Experience | Full learning experience accessible on tablet and mobile devices |
| Progress Visualization | Visual representation of learning journey - where you are, where you're going |

## 4.8  Platform Intelligence

| Capability | Description |
| --- | --- |
| Lesson Impact Preview | Before adding/removing a lesson, preview how it would affect existing learner paths |
| Content Gap Analysis | Identify EPP dimensions not well-served by the current library - guide content creation |
| Algorithm Observability | Dashboard showing how the matching engine works: formulas, thresholds, weights, traces |
| Batch Processing | Process all untagged content in bulk - handle new content additions efficiently |
| Review Queue Management | Workflow for reviewing, approving, correcting, or dismissing AI-generated content tags |

# 5. Phase Breakdown

## 5.1  Phase 1: Foundation & Data Intelligence

Objective: Understand the data, prepare the infrastructure, connect the EPP assessment layer.

### Deliverables

| Deliverable | Description |
| --- | --- |
| Data Model Analysis | Map all existing tables, relationships, content hierarchies, and user data flows |
| Content Taxonomy Mapping | Document the journey > chapter > lesson > slide hierarchy with all 68 slide types |
| EPP Integration Architecture | Design the connection between Criteria Corp EPP data and the AI profiling engine |
| Database Optimization | Create indexes, views, and query patterns optimized for AI workloads |
| Schema Extensions | Design new tables for profiles, content tags, recommendations, coaching overrides, and reassessments |
| Infrastructure Setup | AI engine runtime, API layer, secure credential management |

| Complexity | Estimated Effort | Duration | Dependencies |
| --- | --- | --- | --- |
| Medium | 120-160 hours | 3-4 weeks | None |

Key Output: Data model documentation, schema design, EPP integration spec, infrastructure ready

## 5.2  Phase 2: Learner Intelligence Engine

Objective: Turn raw EPP scores and onboarding data into rich, actionable learner profiles.

### Deliverables

| Deliverable | Description |
| --- | --- |
| EPP Parser | Extract and normalize 25 personality dimensions from assessment data |
| Profile Interpretation Engine | AI-powered analysis generating narrative profiles, strengths/gaps, tension pairs |
| Motivation Analysis | Parse onboarding Q&A to classify motivation drivers and learning preferences |
| Learning Style Inference | Map personality traits to preferred learning modalities |
| Profile API | REST endpoints for generating, retrieving, and updating learner profiles |
| Batch Profiling | Process all 400+ existing EPP-assessed learners in bulk |
| Feedback System | "Not like me" mechanism for learners to flag inaccurate profiles |

| Complexity | Estimated Effort | Duration | Dependencies |
| --- | --- | --- | --- |
| Heavy | 200-280 hours | 5-7 weeks | Phase 1 |

Key Output: Profile engine, batch processing, 400+ learner profiles generated, feedback loop

## 5.3  Phase 3: Content Intelligence Pipeline

Objective: Analyze and tag every lesson in the library so the AI can match content to learners.

### Deliverables

| Deliverable | Description |
| --- | --- |
| Content Analysis Pipeline | Multi-stage AI pipeline extracting 15 structured fields from each lesson's slide content |
| Trait-Content Mapping | Tag every lesson with EPP dimensions it builds, leverages, or challenges - with confidence scores |
| Confidence Gating System | Auto-approve high-confidence tags, queue moderate ones, flag low-confidence for coaching input |
| Semantic Search Index | AI embeddings for all lesson content - enables meaning-based search |
| Review Queue | Interface for coaches/admins to review, approve, correct, or dismiss AI-generated tags |
| Content Quality Assessment | Automated scoring of lesson relevance, depth, and instructional design |
| Bulk Processing | Tag all 90 lessons with full audit trail |

| Complexity | Estimated Effort | Duration | Dependencies |
| --- | --- | --- | --- |
| Heavy | 240-320 hours | 6-8 weeks | Phase 1 |

Key Output: Tagged content library, semantic search, review queue, quality scores

## 5.4  Phase 4: Personalized Path Engine & Coach Tools

Objective: Generate individualized learning paths and give coaches the tools to curate them.

### Deliverables

| Deliverable | Description |
| --- | --- |
| Matching Algorithm | Score every lesson against each learner's profile using trait-based similarity with configurable pedagogy weights |
| Path Generation | Produce 20-lesson roadmaps with intelligent sequencing, diversity rules, and discovery phases |
| Pedagogy Configuration | Per-organization settings: gap-fill, strength-lead, or balanced - with custom ratios |
| Match Rationale Engine | Generate human-readable explanations for every recommendation |
| Coach Workspace | Dedicated interface for coaches to search learners, view profiles, and manage paths |
| Coach Curation Tools | Drag-and-drop reorder, lesson swap, lesson lock - persisting through AI re-rankings |
| Coach Compatibility Engine | Traffic-light signals for coach-learner fit |
| Divergence Detection | Flag paths where >30% is coach-modified as "coach insight" |
| Curator AI Copilot | Conversational AI assistant for coaches to explore learner data and get suggestions |

| Complexity | Estimated Effort | Duration | Dependencies |
| --- | --- | --- | --- |
| Heavy | 280-360 hours | 7-9 weeks | Phase 2, Phase 3 |

Key Output: Path engine, coach workspace, curation tools, compatibility signals, AI copilot

## 5.5  Phase 5: Analytics, Adaptation & Learner Experience

Objective: Close the loop with continuous adaptation, leadership analytics, and the learner-facing AI companion.

### Deliverables

| Deliverable | Description |
| --- | --- |
| HR Analytics Dashboard | Cohort overview, EPP heatmaps, engagement funnels, content effectiveness, department filtering |
| Quarterly Reassessment Engine | Scheduled EPP retakes with drift detection and automatic path re-ranking |
| Mini-Assessment System | Quick mid-journey check-ins to capture real-time learning signals |
| Passive Signal Monitoring | Aggregate engagement patterns to trigger adaptive re-ranking |
| AI Companion | Conversational learning partner: teach, quiz, reflect, prepare, celebrate modes |
| Content 360 View | Detailed lesson intelligence view: traits, difficulty, slides, coaching prompts |
| Algorithm Observability | Diagnostic dashboard: formulas, thresholds, pipeline traces |
| Reporting & Export | CSV/PDF export of all metrics, learner progress, and coaching activity |
| Lesson Impact Preview | Dry-run: what happens to learner paths if we add/remove this lesson |

| Complexity | Estimated Effort | Duration | Dependencies |
| --- | --- | --- | --- |
| Medium-Heavy | 240-320 hours | 6-8 weeks | Phase 4 |

Key Output: HR dashboard, reassessment engine, AI companion, reporting suite

# 6. Consolidated Effort Summary

| Phase | Name | Complexity | Hours (Est.) | Duration | Dependencies |
| --- | --- | --- | --- | --- | --- |
| 1 | Foundation & Data Intelligence | Medium | 120-160 | 3-4 weeks | - |
| 2 | Learner Intelligence Engine | Heavy | 200-280 | 5-7 weeks | Phase 1 |
| 3 | Content Intelligence Pipeline | Heavy | 240-320 | 6-8 weeks | Phase 1 |
| 4 | Path Engine & Coach Tools | Heavy | 280-360 | 7-9 weeks | Phase 2, 3 |
| 5 | Analytics, Adaptation & Learner AI | Medium-Heavy | 240-320 | 6-8 weeks | Phase 4 |

| Total Hours 1,080 - 1,440 | Total Duration 22 - 30 weeks | Parallel Optimization Phases 2 & 3 run concurrently |
| --- | --- | --- |

# 7. Technology Approach

■  AI Intelligence Layer

Powered by state-of-the-art large language models for content analysis, profile interpretation, and conversational coaching

■  Semantic Search

Vector embeddings enable meaning-based content discovery, going beyond keyword matching

■  Deterministic Matching

The path generation algorithm uses mathematical scoring (not AI generation) for consistency, speed, and explainability

■  Human-in-the-Loop Design

Every AI output passes through confidence gates and human review workflows before impacting learners

■  API-First Architecture

RESTful APIs with real-time WebSocket updates for responsive interfaces

■  Existing Stack Compatible

Designed to layer on top of MyNextory's existing database and infrastructure without migration risk

## Technical Appendix

| Component | Technology |
| --- | --- |
| AI Engine | Anthropic Claude (content analysis, profile interpretation, coaching AI) |
| Embeddings | OpenAI text-embedding-3-small (semantic search) |
| Vector Index | FAISS (fast similarity search at scale) |
| External Assessment | Criteria Corp EPP API (personality profiling) |
| API Server | Python / FastAPI (async, high-performance) |
| Frontend | Lightweight JavaScript (fast load, easy maintenance) |
| Database | Compatible with MyNextory's existing MariaDB infrastructure |
| Real-Time | WebSocket connections for live dashboard updates |

# 8. Success Metrics

## For Learners

| Metric | Target | How We Measure |
| --- | --- | --- |
| Path Relevance Score | >70/100 average match | AI scoring algorithm output |
| Discovery Phase Completion | >60% of learners | Progress tracking |
| Engagement Lift | >25% increase in saves/ratings | Pre vs. post CoachAI comparison |
| Profile Accuracy | >85% no "not like me" flags | Feedback button tracking |

## For Coaches

| Metric | Target | How We Measure |
| --- | --- | --- |
| Time Savings | 70% reduction in path planning | Coach survey + task timing |
| Override Rate | 10-30% (healthy range) | Override audit trail |
| Curation Quality | Better outcomes in modified paths | Learner progress comparison |

## For HR / Leadership

| Metric | Target | How We Measure |
| --- | --- | --- |
| Cohort Progression | >50% active in 90 days | Phase tracking dashboard |
| Content Utilization | >80% of library matched | Content gap analysis |
| EPP Dimension Coverage | >90% dimensions addressed | Trait mapping analysis |
| Reassessment Drift | Measurable change at 90 days | Quarterly EPP comparison |

# 9. What Makes This Different

| Traditional LMS | CoachAI |
| --- | --- |
| Same content for everyone | Personalized to personality and goals |
| Coach assigns based on intuition | AI recommends based on 25-dimension analysis |
| Static path, never adapts | Continuous adaptation from engagement signals |
| Content is a black box | Every lesson tagged with traits, difficulty, style |
| "Did they complete it?" | "Did it build the right competency?" |
| HR sees completion rates | HR sees personality growth, engagement depth, coaching effectiveness |
| Coach manually researches each learner | Coach gets AI-generated profile + compatibility signals + suggestions |

# 10. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| EPP data quality varies across learners | Medium | Medium | Confidence scoring on profiles; fallback to Q&A-only profiling |
| Content library too small for good matching | Low | High | Content gap analysis tool identifies where new content is needed |
| Coaches resist AI recommendations | Medium | Medium | Coach override tools preserve autonomy; AI positioned as assistant |
| Learner privacy concerns with personality data | Medium | High | All data stays within MyNextory infrastructure; consent-based |
| AI errors in content tagging | Low | Medium | Multi-pass confidence scoring + human review queue |
| Assessment fatigue from reassessments | Low | Low | Mini-assessments (3-5 Qs); passive signals reduce explicit asks |
| Integration complexity with existing LMS | Medium | Medium | Layered architecture - additive, not replacement |
| Scope creep across phases | Medium | Medium | Phase gates with explicit review before proceeding |

# 11. Next Steps

| 1 | Alignment Meeting Walk through this scope with MyNextory leadership, prioritize capabilities, confirm phasing |
| --- | --- |

| 2 | Data Access ThoughtWire will need read access to the production database and EPP assessment data |
| --- | --- |

| 3 | Phase 1 Kickoff Begin with data model analysis and infrastructure setup |
| --- | --- |

| 4 | Coaching Team Interview 30-minute sessions with 2-3 coaches to understand their current workflow and pain points |
| --- | --- |

| 5 | Success Metrics Agreement Align on KPIs before development begins |
| --- | --- |

______________________________________________________________________

Prepared by ThoughtWire  |  Confidential - For MyNextory Internal Use Only